All

Please be advised that Highway Improvement Works are due to commence at Crowle Gyratory on Monday 12 August and will last for approx. 5 weeks.

The existing carriageway will be resurfaced around the gyratory, improved road markings will be installed, anti-skid surfacing will be applied and traffic signs will be upgraded.

A pedestrian refuge island and short section of footpath will be constructed on the west leg of the A18 to provide a future link to the Isle of Axholme Greenway.

Works will be carried out with a mixture of daytime/night time working as shown below.

w/c 12 Aug - Night time working 19.00 - 06.00 under 4 way temp traffic signals.

w/c 19 Aug - Daytime working, mainly working off carriageway with no traffic control.

w/c 26 Aug - Daytime working, mainly working off carriageway with no traffic control.

w/c 2 Sept - Night time working 19.00 - 06.00 under 4 way temp traffic signals.

w/c 9 Sept - Night time working 19.00 - 06.00 under 4 way temp traffic signals.

Note these type of works are weather dependent so above dates may be subject to change.

Regards

Steve Dixon

Highways  Project and Maintenance Officer

Assets and Infrastructure

North Lincolnshire Council

8-9 Billet Lane

Normanby Enterprise Park

Scunthorpe

DN15 9YH