Keady with Althorpe Parish Council

Clerk’s Report January 2025

| 1.0 | Millennium Green – Replacement Equipment The four swings, with chains and the replacement seat for the zip wire, have been installed. |
| --- | --- |
| 2.0 | Wet-pour Quotation The Clerk has requested a quotation for a wet-pour solution for under the new swings on Millennium Green. |
| 3.0 | Removal of Bin. The dog waste bin on Pacy’s Lane has been removed. The Clerk has checked with North Lincolnshire Council who have confirmed that it was stolen, and will be replaced as soon as possible. |
| 4.0 | Ropery - Land Bridge The Clerk has received a Bat Survey quotation and is expecting a second quotation for comparison before the January Parish Council Meeting. |
| 5.0 | Althorpe Playpark - Fencing The material for the fencing and gate for Althorpe Playpark has been delivered. It is hoped that it can be installed by the end of January, weather dependent. |
| 6.0 | Planning Applications The Parish Council has not received a Planning Application, for consideration, since May 2024. The Clerk has contacted NLC Planning to confirm that there are no problems with notification and that it is just a slow period for Planning Applications. |
| 7.0 | Ropery Site Visit The Clerk met with Cllr Sharp at the Ropery to investigate possible locations for replacement trees and wildlife areas |

8th January 2025